## Slide 1: Module 5 Systems Selection, Implementation, Support and Maintenance

## Slide 2: Learning Objectives
Facilitate solution selection criteria
Select and review team members
Conduct solution selection activities (e.g., demonstrations, site visits, reference checks)
Employ organizational change management techniques in support of solution implementation
Provide knowledge transfer through user and operational manuals and training
Execute the implementation of solutions

## Slide 3: Learning Objectives
Manage healthcare information systems (e.g., operate, upgrade)
Analyze data for problems and trends (e.g., error reports, help desk logs, surveys, performance metrics, network monitoring)
Prioritize issues to ensure critical functions are repaired, maintained, or enhanced
Incorporate solution into organizational disaster recovery and business continuity plans
Develop system and personnel downtime procedures

## Slide 4: CPHIMS Competency Areas
CPHIMS Examination Content Outline (effective May, 2015) | Cognitive Level |  |  |  |  |  | Total | 
 | Recall |  | Application |  | Analysis |  |  | 
1. General | 22 | 22% | 6 | 6% | 0 | 0% | 28 | 28%
A. Healthcare Environment | 10 | 10% | 4 | 4% | 0 | 0% | 14 | 14%
B. Technology Environment | 12 | 12% | 2 | 2% | 0 | 0% | 14 | 14%
2. Systems | 3 | 3% | 22 | 22% | 15 | 15% | 40 | 40%
A. Analysis | 2 | 2% | 10 | 10% | 4 | 4% | 16 | 16%
B. Design | 0 | 0% | 3 | 3% | 3 | 3% | 6 | 6%
C. Selection, Implementation, Support, and Maintenance | 0 | 0% | 4 | 4% | 3 | 3% | 7 | 7%
D. Testing and Evaluation | 0 | 0% | 2 | 2% | 3 | 3% | 5 | 5%
E. Privacy and Security | 1 | 1% | 3 | 3% | 2 | 2% | 6 | 6%
3. Administration | 5 | 5% | 18 | 18% | 9 | 9% | 32 | 32%
A. Leadership | 3 | 3% | 10 | 10% | 9 | 9% | 22 | 22%
B. Management | 2 | 2% | 8 | 8% | 0 | 0% | 10 | 10%
Total | 30 | 30% | 46 | 46% | 24 | 24% | 100 | 100%

## Slide 5: Systems Selection Overview
After the RFI and/or the RFP submissions have been evaluated, the organization selects a vendor and product/system.
Considered in this process are:
  On-site visits
  Reference checks
  On-site demonstrations
Contract negotiations must consider:
  Price
  Payment plan
  Support levels
  Ongoing support

## Slide 6: Systems Selection
Need and justification for a project is described in a business case or needs assessment as described in the previous module.
Determination of requirements by governance committee
  Functional requirements (security, privacy, integration, etc.) vs. non-functional (hardware or technical)
  Requirements are than ranked in order of required, preferred or optional

## Slide 7: Systems Selection Team
  Facilitator (Program Director, CIO)
  Executive Sponsors
  Technical Representatives
  Business Representatives
  Program/Project Manager
  Contracting Representatives
  Financial Representatives
  Organizational Change Leader
  Governance Committee

## Slide 8: Systems Selection Team Review
  Review pertinent documentation regarding the solutions and the vendors
  Decide which solution meets the overall needs and requirements but also adheres to the strategic roadmap of the organization
  Steps (can vary greatly organization to organization)
    Review the RFI
    Review The RFP
    Evaluation of the RFP
    Compare to IT strategic plan
    Compliance to regulatory requirements
    Background checks (reference checks to previous clients)
    Demonstrations from vendor
    Site visits
    Selection meetings (continuous evaluations as new information is available)
    Negotiations with remaining vendors
    Selection
    Budget development

## Slide 9: Implementation Process
Now that a product has been selected, the basic phases of project implementation;
  Plan
  Design
  Build
  Test (covered in next module)
  Train
  Go-live
  Closeout
Above steps may change; however, in some manner, all implementation projects start with gathering information, planning what work will be required along the way and how that work will be done
Most implementation projects fail from lack of planning, poor planning or failure to adhere to the project plan

## Slide 10: Kickoff Meeting
Held at the beginning of the implementation, after sponsors approve the implementation plan
Agenda should include
  Project scope
  Project management methodology
  Change management process
  Identified risks and their mitigation strategies
  Introduction of the project team and their roles
  High-level milestones and schedule
  Communication plan

## Slide 11: Organizational Change Management
Changes will occur
Plan for these changes and how to evaluate different options
Have top-level support and senior level leadership on the change management team
Include members from all affected areas
Have a defined strategic plan for the team that takes into consideration the culture and politics of the organization
Have a clear communication plan

## Slide 12: Implementation Strategies
Several different strategies to implement a project.
The strategy should be defined early based on the best match to the solution
  Big Bang
  Phased by location
  Phased by functionality
  Pilot
  Like for like

## Slide 13: System Integration to Support Business Requirements
Need to ensure that new system is able to share data with existing systems
  Real-time data integration-simultaneous sharing
  Scheduled data integration-sharing in batch according to pre-determined time frame
  Integration of data from devices
Use of an interface engine that receives information from the source system and either passes it directly or makes some modification to the data before passing it along

## Slide 14: Training
Usually takes place after testing as project nears activation
Several different types; hands on, documented job aides, computer based modules, lectures and demonstrations
Many factors are considered when deciding which training strategy is best; for example; -culture, extent of change, number of users, and comfort with computers
Training should occur as close to activation so retention is at its highest

## Slide 15: Activation
Can be very complicated or very simple; completely dependent on the solution and organization
Tasks can include;
  cutover steps and time determination
  ensuring those step are documented and dependencies known
  planning a command center, food and drink, supplies, laptops, and printers
  issue resolution and escalation
  enhancement logs
  executing the communication plan
Having clear processes for all the above will greatly increase the success of the roll out and user adoption

## Slide 16: Managing Healthcare Information Systems Post Go-Live
System moves into operations and maintenance mode
This move should be planned for during the implementation phase
The following processes should be put into place:
  Configuration management
  Release management
  Customer support through a help desk
  Resolution of any issues entered a problem tickets

## Slide 17: Post Go-Live Support
Clear communication plan when support is transitioned from go-live support models to traditional support models
Service Desk knowledge base allows help desk analysts to quickly identify and resolve issues the end users are experiencing
Workflow documentation
Configuration management process - defines how changes are made and what levels of approval and documentation are required for each change
Downtime procedures

## Slide 18: Problems and Trends
Watch for trends in usage as well as problems throughout the life cycle
Perform analysis regarding whether or not the need that was identified prior to build or purchase has actually been met
Reasons to look for these items
  Levels of new system adoption
  Evaluate user satisfaction
  Understand trends in system performance
  Trends in error reports, help desk logs, monitor logs, unexpected downtimes to help identify ways to improve system performance

## Slide 19: Disaster Recovery & Business Continuity Plans
Business continuity plan defines how an organization prepares for and maintains the business functions related to the defined system
Disaster recovery plan focuses on the technical aspects such as data backup and recovery after the system goes down
  Data backup plan
Downtime plan focuses on business aspects such as how to continue without the electronic system
All should be tested and revised on a regular basis
Analysis of applications & data criticality will define these plans

## Slide 20: Practice Questions Module 5

## Slide 21: Practice Question 1
Functional requirements could include the following:
  A. Printers
  B. Workflow redesign
  C. Back up and Recovery Plans
  D. System documentation

## Slide 22: Practice Question 1
Functional requirements could include the following:
  A. Printers
  B. Workflow redesign
  C. Back up and Recovery Plans
  D. System documentation

## Slide 23: Practice Question 2
Which is a characteristic of a request for proposal?
  A collection of documents with high-level requirements
  A collection of documents with detailed requirements
  May or may not include costing information
  D. An informal request for information

## Slide 24: Practice Question 2
Which is a characteristic of a request for proposal?
  A collection of documents with high-level requirements
  A collection of documents with detailed requirements
  May or may not include costing information
  D. An informal request for information

## Slide 25: Practice Question 3
Implementation execution includes the following:
  Definition of the teams roles and responsibilities
  Decision on implementation strategy
  Planning for how to manage organizational changes
  System configuration or build

## Slide 26: Practice Question 3
Implementation execution includes the following:
  Definition of the teams roles and responsibilities
  Decision on implementation strategy
  Planning for how to manage organizational changes
  System configuration or build

## Slide 27: Practice Question 4
The implementation strategy in which all functionality is implemented in one location followed by everywhere else is called?
  Phased by location
  Big bang
  Pilot
  Phased by functionality

## Slide 28: Practice Question 4
The implementation strategy in which all functionality is implemented in one location followed by everywhere else is called?
  Phased by location
  Big bang
  Pilot
  Phased by functionality

## Slide 29: Practice Question 5
End-user training should be completed at what point in the implementation?
  During the activation
  Right before the activation
  As early as possible
  Right after planning

## Slide 30: Practice Question 5
End-user training should be completed at what point in the implementation?
  During the activation
  Right before the activation
  As early as possible
  Right after planning

## Slide 31: Practice Question 6
Planning for activation should include which of the following?
  Completing a root cause analysis
  Scheduling post-live support staff
  Defining the test plan
  Configuration management

## Slide 32: Practice Question 6
Planning for activation should include which of the following?
  Completing a root cause analysis
  Scheduling post-live support staff
  Defining the test plan
  Configuration management

## Slide 33: Practice Question 7
After the system is live, which of these should be measured and evaluated?
  A. System usability
  B. Duration of implementation
  C. Quantity of printers
  D. Number of vendors responding to RFP

## Slide 34: Practice Question 7
After the system is live, which of these should be measured and evaluated?
  A. System usability
  B. Duration of implementation
  C. Quantity of printers
  D. Number of vendors responding to RFP

## Slide 35: Practice Question 8
The business continuity plan includes:
  A. The release management plan
  B. The disaster recovery plan
  C. The risk management plan
  D. The configuration management plan

## Slide 36: Practice Question 8
The business continuity plan includes:
  A. The release management plan
  B. The disaster recovery plan
  C. The risk management plan
  D. The configuration management plan

## Slide 37: Practice Question 9
Functional requirements describe:
  The electric power needs for a new EHR.
  The capabilities of the system and what the user should be able to do with it.
  The necessary back-up system.
  A and B.

## Slide 38: Practice Question 9
Functional requirements describe:
  The electric power needs for a new EHR.
  The capabilities of the system and what the user should be able to do with it.
  The necessary back-up system.
  A and B.

## Slide 39: Practice Question 10
  The chief nursing officer (CNO) of a multi-entity healthcare organization requested the chief information officer (CIO) of the organization to approve the purchase of a centralized fetal monitoring application for the facility. The organization has a policy that requires the CIO to sign off on all information systems capital purchases. It is unclear from the paperwork provided what the vendor's platform is or what the network requirements will be. Which of the following should the CIO do FIRST?
    Ask the CNO to conduct further research on the technical requirements.
    Sign the paperwork and hand it back to the CNO.
    Tell the CNO that, due to incomplete information, the request cannot be processed.
    Discuss the steps of a system selection process with the CNO to get the project started.

## Slide 40: Practice Question 10
  The chief nursing officer (CNO) of a multi-entity healthcare organization requested the chief information officer (CIO) of the organization to approve the purchase of a centralized fetal monitoring application for the facility. The organization has a policy that requires the CIO to sign off on all information systems capital purchases. It is unclear from the paperwork provided what the vendor's platform is or what the network requirements will be. Which of the following should the CIO do FIRST?
    Ask the CNO to conduct further research on the technical requirements.
    Sign the paperwork and hand it back to the CNO.
    Tell the CNO that, due to incomplete information, the request cannot be processed.
    Discuss the steps of a system selection process with the CNO to get the project started.