## Slide 1: Module 9 Administration Management

## Slide 2: Learning Objectives
Define roles, responsibilities, and job descriptions for information technology (IT)-related functions
Assure staff competency in information and management systems skills
Manage projects and portfolios of projects (e.g., initiate, plan, execute, control, close)
Manage relationships with vendors (e.g., contract cost, schedule, support, maintenance, performance)
Facilitate steering committee meetings and topics

## Slide 3: Learning Objectives
Assure adherence to industry best practices ( e.g., change control and project management)
Maintain system, operational, and department documentation
Provide customer service (e.g., service level management, request tracking, problem resolution)
Manage budget and financial risks
Manage customer relationships with business unit leaders

## Slide 4: CPHIMS Competency Areas
CPHIMS Examination Content Outline (effective May, 2015) | Cognitive Level |  |  |  |  |  | Total | 
 | Recall |  | Application |  | Analysis |  |  | 
1. General | 22 | 22% | 6 | 6% | 0 | 0% | 28 | 28%
A. Healthcare Environment | 10 | 10% | 4 | 4% | 0 | 0% | 14 | 14%
B. Technology Environment | 12 | 12% | 2 | 2% | 0 | 0% | 14 | 14%
2. Systems | 3 | 3% | 22 | 22% | 15 | 15% | 40 | 40%
A. Analysis | 2 | 2% | 10 | 10% | 4 | 4% | 16 | 16%
B. Design | 0 | 0% | 3 | 3% | 3 | 3% | 6 | 6%
C. Selection, Implementation, Support, and Maintenance | 0 | 0% | 4 | 4% | 3 | 3% | 7 | 7%
D. Testing and Evaluation | 0 | 0% | 2 | 2% | 3 | 3% | 5 | 5%
E. Privacy and Security | 1 | 1% | 3 | 3% | 2 | 2% | 6 | 6%
3. Administration | 5 | 5% | 18 | 18% | 9 | 9% | 32 | 32%
A. Leadership | 3 | 3% | 10 | 10% | 9 | 9% | 22 | 22%
B. Management | 2 | 2% | 8 | 8% | 0 | 0% | 10 | 10%
Total | 30 | 30% | 46 | 46% | 24 | 24% | 100 | 100%

## Slide 5: Administration Management
IT Professionals must have leadership and management skills to be effective
  Including
    Resource allocation
    Staffing
    Initiating and directing ongoing departmental management

## Slide 6: Healthcare IT Roles and Responsibilities
To support evolving technology needs many roles require healthcare information and technology knowledge and a blend of clinical, management, and technical experience
Includes- Informatics, clinical engineering, go-live events, implementation consulting, integration, project management, quality assurance and usability
Roles include – Analysts, specialty roles including; systems, administrative support, application, clinical systems, reports, finance, supply chain, human resources and payroll, revenue cycle, decision support, interfaces and clinical and business intelligence

## Slide 7: Healthcare IT Roles and Responsibilities
Healthcare information and technology includes electronic coding, accounting and billing systems, Electronic Medical Records (EMR), Electronic Health Records (EHR) and clinical or departmental applications such as lab, radiology, pharmacy and nutrition
Health informatics includes medical informatics, nursing informatics, clinical informatics, pharmacy informatics and biomedical informatics
Careers can be found in hospitals, healthcare provider systems, healthcare-payer organizations, health information exchanges, community health centers, long-term care facilities, ambulatory centers, small physician practices, educational and academic medical centers, government agencies, the military, vendors, and consultants

## Slide 8: Senior Management Roles and Responsibilities
Chief Information Officer (CIO)
  Most senior level IT executive, may carry vice president designation
Chief Medical Information Officer (CMIO)
Chief Nursing Information Officer (CNIO)
Chief Technology Officer (CTO)
Chief Information Security Officer (CISO)
IT Directors and Chairs
Physician and Nurse Champions
Additional Roles- Chief Innovation Officer, Chief Applications Officer, Chief Privacy Officer, Chief Experience Office

## Slide 9: General IT Roles and Responsibilities
Staffed with internal FTEs or outsourced staff
May be categorized as senior level, midlevel, junior or associate level
Titles include – director, manager, architect, analyst, engineer, technician, administrator, programmer and developer
Responsibilities
  Applications, clinical and business intelligence, data warehouse, database, data center, directory services, help desk, IT security, mobile applications, server, network, telecommunications, storage, systems integrations, backup, messaging, collaboration, technical documentation, virtualization and website

## Slide 10: Health IT Workforce Development Program
As part of the HITECH Act the Office of the National Coordinator for Health Information Technology (ONC) funded the Health IT Workforce Development Program with a goal to train a new workforce of health IT professionals, ready to help providers implement electronic health records to improve health care quality, safety, and cost-effectiveness
Goal of the program-graduate high-caliber health information technology professionals interested in supporting the growing and evolving health IT industry
Two programs:
  Community College Consortia
  Assistance program for university-based training

## Slide 11: Community College Consortia Program Roles
Roles needed as providers transition to EHRs;
  Practice workflow and information management redesign specialists
  Clinician/practitioner consultants
  Implementation support specialists
  Implementation managers
  Technical/software support
  Trainers

## Slide 12: University-Based Program Roles
Clinician or public health leader
Health information management and exchange specialist
Health information privacy and security specialist
Research and development scientist
Programmers and software engineer
Health IT sub-specialist

## Slide 13: Staff Competency – Employee Development
Mastering IT and management systems in addition to soft skills needed for collaboration and teamwork
  Provide proficiencies and qualifications needed
  Help form attitudes and interpersonal skills
Development provided through training and in-services, certification, academic courses, conferences, workshops, association membership and self study through printed material, videos and online resources

## Slide 14: Organizational Training and In-Service Programs
Can originate from several sources
  Human resources
  Leadership departments
  Departments
  Project related

## Slide 15: Job Related IT Certifications
Advantages
  Provides a framework in which staff can learn and gain a level of proficiency in a specific topic
  Provides recipients with a credential showing they have a defined body of knowledge in a specific area
Many certifications come from specific product vendors
General Certifications examples
  Project Management Professional (PMP), Information Technology Infrastructure Library (ITIL), Lean Six Sigma
Healthcare IT Certifications examples
  Certified Associate or Professional in Healthcare Information and Management Systems (CAHIMS/CPHIMS), Registered Health Information Technician (RHIT) as well as others

## Slide 16: Professional Development
Help individuals become well rounded and remain current in the rapidly evolving healthcare environment
Sources
  Healthcare IT conferences and workshops
  Programs sponsored by national and local professional associations
  University certificate and degree programs in healthcare IT, informatics, information management, information systems
  Self or group study

## Slide 17: Performance Evaluation
Ongoing process in which employees work, outcomes, attitudes, interpersonal skills, professional growth and adherence to organizational values are assessed and feedback is provided
Used to monitor and improve employee performance and competency
Rating scales are the most commonly used
360 degree method
Important for managers to provide feedback at regular intervals during the year
Disciplinary action should be taken based on clear facts and documented justification and done progressively

## Slide 18: Project Management
Project Management is methodology used to successfully implement new and complex systems
  The discipline of planning, organizing, securing, leading and controlling resources to achieve specific goals
  A temporary endeavor that has a defined beginning and end
    In contrast with operational initiatives that are repetitive, semi-permanent, or permanent activities

## Slide 19: Project Portfolio Management (PPM)
The centralized management of processes, methods, and technologies used in project management to analyze and manage a group of current or proposed projects based on numerous characteristics
Enterprise Project Portfolio Management (EPPM) is a more integrated and top-down approach to managing project work and resources across the enterprise

## Slide 20: Project Management Phases
Initiating
Planning
Executing
Monitoring and controlling
Closing

## Slide 21: Initiating
Stakeholders identified
Project charter created and approved
Preliminary scope statement developed

## Slide 22: Planning
Planning the scope
  Defined through creating the project plan, developing the scope management plan, and creating the work breakdown structure (WBS).
Quality and risk management
  Involves identifying and analyzing risks
  Planning risk responses
Schedule
  Developed by defining and sequencing activities
  Estimating activity resources and duration
  Determining the project schedule
  Planning human resources

## Slide 23: Executing
Directing and managing project execution
Acquiring, developing and managing the project team
Performing quality assurance
Procuring project resources

## Slide 24: Monitoring and Controlling
Manage the integrated change control process
Controlling quality
Controlling cost changes
Monitoring schedule and scope
Measuring performance
Monitoring and controlling risks
Change Control methodology
  Addresses reactive and requested changes
  Includes processes for categorizing change
  Determines how changes will be requested, reviewed and implemented

## Slide 25: Closing
Release of the final deliverables
Handing over project documentation
Terminating supplier contracts
Releasing project resources
Communicating project closure to stakeholders
Post-implementation review
  Lessons learned
  Successes

## Slide 26: Project Management-Nine Knowledge Management Areas
Scope
Time
Cost
Human Resource
Procurement
Risk
Quality
Integration
Communications

## Slide 27: Scope Management
Ensures all the required work is performed to complete the project
Scope creep is the key reason many projects fail
Accomplished by defining and controlling what is included in the project and what is not, including
  Scope plan
  Scope definition
  WBS
  Scope control
  Scope verification

## Slide 28: Project Time Management
Developing and controlling the projects schedule includes
  Activity definition
  Sequencing
  Activity resource scheduling
  Activity duration
  Schedule development
  Schedule control

## Slide 29: Project Cost Management
Estimating project cost
Ensure completion within approved budget includes
  Cost estimate
  Cost budgeting
  Cost control

## Slide 30: Project Human Resource Management
Obtaining, developing, and managing the team that performs the work
  Planning human resources
  Acquiring, developing and managing the project team

## Slide 31: Project Procurement Management
Managing the acquisition of products and services from external sources includes
  Planning acquisitions
  Negotiating contracts
  Selecting sellers
  Administering contracts
  Closing contracts

## Slide 32: Project Risk Management
The identification of project risks and appropriate responses includes
  Identifying risks
  Performing risk analysis
  Developing a risk response plan
  Monitoring and controlling risks

## Slide 33: Project Quality Management
Ensuring the project satisfies the objectives and requirements includes
  Performing quality planning
  Performing quality assurance
  Performing quality control

## Slide 34: Project Integration Management
Manages the integration of various project activities and includes
  Developing the project management plan
  Directing and managing project execution
  Monitoring and controlling project work
  Closing the project

## Slide 35: Project Communications Management
Ensures that project information is generated and distributed and includes
  Planning communication
  Distributing information to stakeholders in a timely fashion
  Reporting project performance and status
  Communicating to resolve issues among stakeholders

## Slide 36: Project Manager
Brings the project to successful completion
Responsible for working with sponsors, the project team and others involved to meet goals and objectives
Delivers the project on budget and on schedule
Controls the assigned resources to meet objectives, scope, schedule, cost
Reports progress
Facilitates and resolves issues, conflicts, risks and other obstacles

## Slide 37: Vendor Relationships
A well managed relationship will result in increased customer satisfaction, reduced cost, better quality and service
Involves working on contract performance, schedules, costs, functionality, support and maintenance to benefit both organizations
Vendor performance must be monitored at all times with attention given to requirements that are most beneficial to the healthcare organization
Regular communication is key
Three pitfalls
  Don’t confuse vendor management with vendor selection
  Don’t select on price alone
  Don’t forget to evaluate

## Slide 38: Vendor Relationships – Ten Principles
Use project management methodology
Understand that vendor management is multifaceted
Be aware of contract details
Formal documentation is key
Contract complexity should be consistent with risk
Include all important deliverables in the contract
Management commitment is key
Focus on benefiting the customer and vendor
Clarify contractual terms and expectations
Ensure roles and responsibilities are clear

## Slide 39: Steering Committee
Provides guidance and practical direction for projects and initiatives
Defined as an advisory committee usually made up of high-level stakeholders and/or experts that provide guidance
  Key issues include policies, objectives, budget, marketing, resource allocation and decisions on large expenditures
  Aligns strategic business and IT priorities
  Three tasks
    IT strategic planning
    Project prioritization
    Project approval

## Slide 40: Steering Committee - Strategies
Create a charter that includes desired outcomes
Establish a scope that reflects corporate perspective
Consider specifically indicating the authority level and its role in decision making
Designate someone other than the CIO to chair the committee
Three steps to keep on track
  Align IT priorities with strategic business priorities
  Develop a charter
  Keep it small and schedule regular meetings

## Slide 41: Adhering to Industry Best Practices
Adhering to methods or techniques that have consistently shown results superior to those achieved by other means
These standards evolve as improvements are discovered
Some examples of IT management best practices
  Regular meetings of the executive IT steering committee
  Regular meeting of the IT change control
  Multiyear IT strategic planning
  Use of PMO
  Publishing IT performance metrics
  Conducting post-implementation audits

## Slide 42: Documentation – System
Documents that support analysis, decision making, acquisition and implementation
Addresses system features, functionality and technical requirements
Includes information gathered in the collecting, organizing and evaluating data about IT requirements and the system environment
Includes functional requirements, design specifications, information requests, proposals and vendor responses
Procedure manuals, computer programs, operating manuals, compliance standards, initial system records, testing process and results

## Slide 43: Documentation - Operational
Relates to system operations and maintenance
Ongoing system tests and results, audits, database management, training manuals
Implementation timeframes, flowcharts, progress reports, data backup and recovery
System retirement
Support requirements

## Slide 44: Documentation - Department
Departmental policy formalizes expectations
Departmental procedure describes how the outcome is accomplished
Two purposes
  Set performance requirements
  Serve as references
Development
  Identify need
  Draft
  Management approval
  Distribute and educate
  Revise
  Coordinate with HR, compliance and others

## Slide 45: Customer Service
Customer-centric – placing the customer as the center or focus of design or service
Service level management
  Service level agreements define the service levels to be met and include metrics used to evaluate and detailed reporting mechanisms
Request tracking
  Help Desk triage
  Priority assignment
  Issue tracking
  User satisfaction
  Metrics include call abandonment rate, uptime and response time
Problem resolution

## Slide 46: Budgeting and Financial Risks
Reduce and protect unpredictability of future costs
Enterprise Risk Management (ERM) - methodology used to manage overall risk
  Identification
  Quantification – likelihood of occurrence and impact
  Risk Response
  Monitoring

## Slide 47: Budget Risk Management
Use an organized approach that prepares for the possibility that some risks will not be successfully managed
  Create a risk contingency budget
Develop budgeting and forecasting skills to reduce risk
Develop a detailed budget
  Differentiate line items, capital and operating expenditures
  Identify long-range capital (5 year plan)
Capital – for fixed assets (buildings and equipment)
Operating – day to day activities (e.g., rent and utilities)

## Slide 48: Budget Management Steps
Negotiate an effective budget to start with
Plan for unexpected expenses
Prepare early for year-end activities
Stay close to budget
Account for cost allocations
Understand key budget numbers

## Slide 49: Managing Customer Relationships with Business Leaders
Customer Relationship Management (CRM)
  An organizations approach to interactions with customers, patients, vendors and other associates
    Uses proven methods to attract, retain and re-attract customers
    Leverages technology to organize, automate and synchronize business processes
    Increases quality, efficiency and profitability
    Reduces cost
  Set clear customer experience strategy that understands the mission and vision, slogan, and values that aligns with organizational strategies
  Use communications program that emphasizes customer service

## Slide 50: Practice Questions Module 9

## Slide 51: Practice Question 1
The U.S. Office of the National Coordinator for Health Information Technology identified six healthcare IT workforce roles that healthcare providers will need as they transition to EHRs. These include:
  Revenue cycle manager, software support technician, trainer
  Clinician/practitioner consultant, implementation support specialist, payroll manager
  Materials management consult, clinician/practitioner consult, trainer
  Implementation support specialist, clinician/practitioner consult, trainer

## Slide 52: Practice Question 1
The U.S. Office of the National Coordinator for Health Information Technology identified six healthcare IT workforce roles that healthcare providers will need as they transition to EHRs. These include:
  Revenue cycle manager, software support technician, trainer
  Clinician/practitioner consultant, implementation support specialist, payroll manager
  Materials management consult, clinician/practitioner consult, trainer
  Implementation support specialist, clinician/practitioner consult, trainer

## Slide 53: Practice Question 2
A project manager has been assigned to manage the implementation of a new clinical system. The project manager is responsible for:
  Appointing the project steering committee from hospital management
  Delivering project objectives within budget and on schedule
  Delegating project scope decisions to the appropriate team members
  Reporting change requests to the CIO for approval or rejection

## Slide 54: Practice Question 2
A project manager has been assigned to manage the implementation of a new clinical system. The project manager is responsible for:
  Appointing the project steering committee from hospital management
  Delivering project objectives within budget and on schedule
  Delegating project scope decisions to the appropriate team members
  Reporting change requests to the CIO for approval or rejection

## Slide 55: Practice Question 3
When undertaking a new project assignment, the BEST order of approach is:
  Initiate, plan, control, execute and close
  Plan, initiate, execute, control and close
  Control, plan, initiate, execute and close
  Initiate, plan, execute, control and close

## Slide 56: Practice Question 3
When undertaking a new project assignment, the BEST order of approach is:
  Initiate, plan, control, execute and close
  Plan, initiate, execute, control and close
  Control, plan, initiate, execute and close
  Initiate, plan, execute, control and close

## Slide 57: Practice Question 4
An advisory committee made up of high-level stakeholders and/or experts who provide guidance on key issues such as company policy and objectives, budgetary control, marketing strategy, resource allocation and decisions involving large expenditures is called:
  An IT Steering Committee
  A system development life cycle committee
  A vendor selection committee
  A policies and standards committee

## Slide 58: Practice Question 4
An advisory committee made up of high-level stakeholders and/or experts who provide guidance on key issues such as company policy and objectives, budgetary control, marketing strategy, resource allocation and decisions involving large expenditures is called:
  An IT Steering Committee
  A system development life cycle committee
  A vendor selection committee
  A policies and standards committee

## Slide 59: Practice Question 5
An important step to AVOID when managing budgets is to
  Negotiate a good budget at the close of the budget cycle
  Stay close to budget
  Beware of cost allocations
  Use proven budget tools and techniques

## Slide 60: Practice Question 5
An important step to AVOID when managing budgets is to
  Negotiate a good budget at the close of the budget cycle
  Stay close to budget
  Beware of cost allocations
  Use proven budget tools and techniques

## Slide 61: Practice Question 6
The widely accepted practice in healthcare for managing an organizations interactions with customers, patients, vendors, and other business associates is:
  Enterprise risk management
  Project portfolio management
  Customer relationship management
  Project quality management

## Slide 62: Practice Question 6
The widely accepted practice in healthcare for managing an organizations interactions with customers, patients, vendors, and other business associates is:
  Enterprise risk management
  Project portfolio management
  Customer relationship management
  Project quality management

## Slide 63: Practice Question 7
Six months into a picture archiving and communication system implementation, it is determined that each image takes an average of 10 KB of storage. The facility processes 200 images a day and needs to have online storage available for 1,000 days. What is the minimum amount of storage necessary to accommodate this system?
  0.2 Gigabytes
  2.0 Gigabytes
  20 Gigabytes
  200 Gigabytes

## Slide 64: Practice Question 7
Six months into a picture archiving and communication system implementation, it is determined that each image takes an average of 10 KB of storage. The facility processes 200 images a day and needs to have online storage available for 1,000 days. What is the minimum amount of storage necessary to accommodate this system?
  0.2 Gigabytes
  2.0 Gigabytes
  20 Gigabytes
  200 Gigabytes

## Slide 65: Practice Question 8
The late delivery of a server delayed a systems implementation by a week. The project manager told the staff to meet the original project deadline while avoiding overtime. The staff agreed to work extra shifts in exchange for time off with pay during the regular schedule later that same month. This is an example of which of the following incentive agreements?
  Gain-share
  Premium pay
  Compensated absences
  Flex-time

## Slide 66: Practice Question 8
The late delivery of a server delayed a systems implementation by a week. The project manager told the staff to meet the original project deadline while avoiding overtime. The staff agreed to work extra shifts in exchange for time off with pay during the regular schedule later that same month. This is an example of which of the following incentive agreements?
  Gain-share
  Premium pay
  Compensated absences
  Flex-time

## Slide 67: Practice Question 9
Leadership that involves making all the decisions for a team and expecting the team to carry out orders as described is called:
  Laissez-faire.
  Democratic or participative.
  Authoritarian or autocratic.
  None of the above.

## Slide 68: Practice Question 9
Leadership that involves making all the decisions for a team and expecting the team to carry out orders as described is called:
  Laissez-faire.
  Democratic or participative.
  Authoritarian or autocratic.
  None of the above.